## Slide 1
www.lntedutech.com

## Slide 2
Assessment Product
Sprint Planning (1st June to 15th June)

## Slide 3
Current Sprint (1st June to 15th June) Status
Project | Us Status | Count of User Story
DAP | Moved From Previous Sprint | 1
 | New | 24
Proctoring | Moved From Previous Sprint | 1
 | New | 1
QBMS | New | 3
Unified Assessment | Moved From Previous Sprint | 8
 | New | 13
Grand Total |  | 51

## Slide 4
Previous Sprint (16th May to 31st May) Status

## Slide 5
Previous Sprint User Story Wise (16th May to 31st May) Status
Project | User Story Current Status | User Story Count
DAP | Currenetly in Dev | 1
 | Prod Relesed | 9
Proctoring | Wire frame Review In progress | 1
QBMS | Waiting For BU Approval for Relese | 3
 | Wire frame & Flow Approval Done | 1
Unified Assessment | Currenetly in Dev | 8
 | Not Started | 1
 | Prod Relesed | 6
Grand Total |  | 30
Project | User Story Status | User Story Count
DAP | Closed | 9
 | Work in Progress | 1
Proctoring | Not Started | 1
QBMS | Closed | 3
 | Not Started | 1
Unified Assessment | Closed | 6
 | Not Started | 1
 | Work In progress | 8
Grand Total |  | 30

## Slide 6
User Story Details For Current Sprint (Project Wise)
Project | User Story | Status
DAP | User Story 69600: Organization Mapping | Moved
DAP | Activate with Mobile OTP | New
DAP | Total no of seats configured display | New
DAP | Serial No. Display in Login Page | New
DAP | Refresh call on Force Submit | New
DAP | Auto Sync of Live Stats - Configurable at a build level | New
DAP | Removing Reset in TC Admin Page | New
DAP | Loader and Toast Message display issue | New
DAP | Display Please wait for 1 to 2 minutes to import QP. | New
DAP | Drive Level IP Check enable / disable | New
DAP | Schedule Created Feedback | New
DAP | Photo/Sign Processing Status bar and feedback | New
DAP | Dynamic Filter | New
DAP | Attendance Report Generation | New
DAP | Feed file Status update | New
DAP | Reset Application with Local Captcha and confirmation message | New
DAP | Single Instance of Netboot Utility | New
DAP | Scan All IP / Scan only new / unscanned Ips | New
DAP | User Management - Less Priviledged User | New
DAP | Dynamic Host | New
DAP | Handling Close Button - Prompt message | New
DAP | Maintaining the LAN session for multiple session | New
DAP | Backup Server Validation - Create a timestamp entry in master database and validate sync in slave database and also dap data file update timestamp | New
DAP | Refresh Button Disable in Secure OS | New
DAP | Live Assessment Production improvission | New
DAP
QBMS
Project | User Story | Status
Proctoring | User Story 69235: Schedule Screen | Moved
Proctoring | User Story 70695: Proctor Concorrent Streeming of 20 candidate | New
QBMS | QBMS Security Implementation with User Serial Number. | New
QBMS | User Story 70728: QBMS ¦ User Merging Request | New
QBMS | Unicode Implementation In QBMS | New

## Slide 7
User Story Details For Current Sprint
Unified Assessment
Project | User Story | Status
Unified Assessment | User Story 68187: ESP Topic Wise Report_API_For LMS | Moved
Unified Assessment | User Story 67259: LTIM Custom PDF report & Excel Report Generation | Moved
Unified Assessment | User Story 65885: Generic MIS form Devlopment For All the Client | Moved
Unified Assessment | User Story 67551: L&T Offer Letter: Track the status of email delivered | Moved
Unified Assessment | UAP Scheduling Along with Proctor POC | New
Unified Assessment | User Story 70255: OTR Application ¦ Development | Moved
Unified Assessment | User Story 35004: Regression Testing Bugs - Campus. | Moved
Unified Assessment | User Story 69957: L&T: Letter of Intent - HR Flow | Moved
Unified Assessment | User Story 69940: L&T: Letter of Intent - Candidate Flow | Moved
Unified Assessment | User Story 70571: L&T: Drive Creation (Admin Only) | New
Unified Assessment | User Story 70558: L&T: Drive Configurations: Screening Criteria | New
Unified Assessment | User Story 70572: L&T: Drive Configurations: Assessments Shortlisting Criteria | New
Unified Assessment | User Story 70574: L&T: Drive Configurations: Colleges, Qualification, Specialization | New
Unified Assessment | User Story 70564: L&T: Profile Auto Screening | New
Unified Assessment | User Story 70565: L&T: Test Score Auto Syncing | New
Unified Assessment | User Story 70567: L&T: Shortlisting based on Assessment Scores Rules | New
Unified Assessment | User Story 70690: Campus App - LTPES HR screens - Phase 2 | New
Unified Assessment | Unicode Implementation In TAO | New
Unified Assessment | Unicode Implementation In Item Authering | New
Unified Assessment | Item Test Migration From Unified TAO To Standard TAO | New
Unified Assessment | Report Engine Backup Auto Sync incase of Service Failure | New